MCF.DIGITAL Content Integration Master Plan Web Developer Implementation Guide 47 Content Assets · Full SEO/AEO Technical Requirements February 2026 · v2 — Includes complete SEO/AEO audit findings

## 1. Purpose & Scope of Work

This document gives web developers everything needed to integrate 47 approved content assets into mcf.digital correctly. It incorporates the full findings from the SEO + AEO Audit (February 2026) and specifies the technical implementation required for every piece of content to rank in search and be cited by AI tools.

🚫 The SEO/AEO audit found mcf.digital scoring near-zero across all six dimensions: Technical SEO 3/10, On-Page SEO 4/10, Content Depth 2/10, Structured Data 0/10, Keyword Targeting 2/10, AEO Readiness 1/10. Content integration alone will not fix this. The technical and schema work in Sections 2–5 must be completed first — before any content page goes live — or the content will not be indexed, will not rank, and will not be cited by AI tools.

This guide covers five areas:

- Technical SEO fixes: sitemap, robots.txt, SSR/SSG verification, canonical tags, image alt text, meta tags on all existing pages

- On-page fixes: title tags, meta descriptions, H-tag updates on existing service pages and homepage

- Schema implementation: Organization, Service, FAQPage, Article, BreadcrumbList, VideoObject — with full JSON-LD templates

- Content integration: URL structure, templates, internal linking, and CTAs for all 47 new assets

- QA and indexation: validation checklist, sitemap submission, Search Console setup

## 2. Phase 0: Technical Foundation (Complete Before Any Content Publishes)

These fixes have nothing to do with new content. They fix fundamental crawling and indexing failures on the existing site. Until these are complete, nothing else — content, schema, or internal links — will have measurable SEO impact.

2.1  Fix 1: Create sitemap.xml

A sitemap is not detected at mcf.digital/sitemap.xml. Without it, Google relies entirely on crawling internal links to discover pages. In a Next.js app with client-side routing, this makes independent indexation of subpages unreliable, which is why only the homepage currently appears in search results.

ℹ Create app/sitemap.ts in the Next.js App Router. It must export ALL page URLs including subpages, new content paths, and tools.mcf.digital (separate sitemap for subdomain). Reference in robots.txt.

// app/sitemap.ts import { MetadataRoute } from 'next' export default function sitemap(): MetadataRoute.Sitemap { return [ { url: 'https://mcf.digital/', lastModified: new Date(), changeFrequency: 'weekly', priority: 1.0 }, { url: 'https://mcf.digital/flare-site-operators', lastModified: new Date(), changeFrequency: 'monthly', priority: 0.9 }, { url: 'https://mcf.digital/low-netback', lastModified: new Date(), changeFrequency: 'monthly', priority: 0.9 }, { url: 'https://mcf.digital/for-bitcoin-miners', lastModified: new Date(), changeFrequency: 'monthly', priority: 0.9 }, { url: 'https://mcf.digital/hnwi-family-offices', lastModified: new Date(), changeFrequency: 'monthly', priority: 0.9 }, { url: 'https://mcf.digital/about', lastModified: new Date(), changeFrequency: 'monthly', priority: 0.8 }, // Add all /glossary/, /resources/, /blog/ URLs as they are published ] }

2.2  Fix 2: Create robots.txt

ℹ Create app/robots.ts in Next.js App Router. Allow all content pages. Block /api/ routes. Reference the sitemap.

// app/robots.ts import { MetadataRoute } from 'next' export default function robots(): MetadataRoute.Robots { return { rules: { userAgent: '*', allow: '/', disallow: ['/api/'] }, sitemap: 'https://mcf.digital/sitemap.xml', } }

2.3  Fix 3: Verify SSR/SSG Rendering

The subpages may be client-side rendered (CSR), which makes them invisible to search engine crawlers. Each page must return crawlable HTML containing its full content when fetched without JavaScript.

- function bold() { [native code] } Run: curl -s https://mcf.digital/flare-site-operators | grep '<h1' — the H1 must appear in the curl output

- function bold() { [native code] } If the H1 is missing, pages are CSR-only. Convert to SSR using generateMetadata() or export const metadata in each page.tsx

- function bold() { [native code] } Use Google Search Console URL Inspection tool to verify each subpage is crawlable and returns HTML

- function bold() { [native code] } This must be confirmed for ALL pages, not just the homepage

2.4  Fix 4: Add Metadata to All Existing Pages

No subpage has confirmed unique title tags, meta descriptions, or canonical tags. Every page.tsx file needs an export const metadata block. Below are the approved values from the SEO audit:

| Page | Title Tag (≤60 chars) | Meta Description (≤155 chars) |
| --- | --- | --- |
| / | Turn Stranded Gas Into Bitcoin Production ¦ MCF.digital | MCF.digital matches O&G operators, miners, and capital — then builds and runs on-lease power and compute. Operators cut flaring. Miners produce BTC at cost. |
| /flare-site-operators | Flare Gas Bitcoin Mining for Operators ¦ MCF.digital | Turn your flare gas liability into on-lease Bitcoin production. MCF.digital provides field-ready deployment with no BTC on your balance sheet. Fast compliance relief. |
| /low-netback | Beat Low Gas Netbacks with On-Lease Bitcoin Mining ¦ MCF.digital | Your gas netback is thin because midstream takes the margin. MCF.digital builds an on-lease carve-out that pencils at parity. See the math for your pad. |
| /for-bitcoin-miners | Reliable Stranded Gas Mining Pads ¦ Field-Ready Compute ¦ MCF.digital | MCF.digital delivers pads that produce. Gas supply confirmed, genset sized, thermals managed, and service access built in. No surprise shutdowns. |
| /hnwi-family-offices | Real-Asset Bitcoin Investment ¦ Stranded Gas Projects ¦ MCF.digital | Own real operating assets in stranded gas Bitcoin production. Custody-first payouts, clean reporting, and direct access to project economics. |
| /about | About MCF.digital ¦ Stranded Gas to Bitcoin Build-and-Run Operator | MCF.digital is a build-and-run operator for stranded gas Bitcoin mining. We match operators, miners, and capital — then build and run the site so everyone wins. |
| /contact | Contact MCF.digital ¦ Talk to a Stranded Gas Engineer | Talk to an MCF.digital engineer about your stranded gas or flare site. 15-minute fit calls available. No BTC knowledge required. |

ℹ In Next.js App Router, add 'export const metadata: Metadata = { title, description, alternates: { canonical } }' to each page.tsx. The canonical must be self-referencing: 'https://mcf.digital/[page-path]'.

2.5  Fix 5: Fix Image Alt Text

All images on the site are missing confirmed alt text. This is both an accessibility failure and an SEO failure — images cannot contribute to keyword relevance without descriptive alt attributes.

| Image File | Required Alt Text |
| --- | --- |
| home-1.png | MCF.digital on-lease gas-to-Bitcoin system overview — genset, power conditioning, ASIC container, and custody payout |
| home-2.png | On-lease Bitcoin mining compute container deployed at an oil and gas wellhead pad |
| low-netbacks.png | On-lease carve-out economics compared to pipeline netback — MCF.digital netback improvement diagram |
| hero.mp4 poster/fallback | On-lease Bitcoin mining operation at a flare gas site — MCF.digital field deployment |

2.6  Fix 6: Homepage H-Tag Updates

The current homepage H2 tags are functional labels, not keyword opportunities. The SEO audit recommends these specific changes:

| Current H-Tag | Replace With | Why |
| --- | --- | --- |
| H2: 'Download center' | H2: 'Operator Resources: Flare Gas to Bitcoin Guides' | Captures informational intent — operators searching for resources |
| H2: 'How the system fits together' | H2: 'How On-Lease Gas-to-Bitcoin Systems Work' | Targets the 'how does it work' informational query cluster |
| H2: 'What we do' | H2: 'Four Operator Problems. Four Built-and-Run Solutions.' | Stronger keyword signal + communicates the matched-operator model |
| H3: 'Flaring sites' | H3: 'Flare Gas Monetization for Oil & Gas Operators' | Adds primary keyword for this audience segment |
| H3: 'Weak netbacks' | H3: 'On-Lease Solutions for Low Gas Netback Sites' | Adds primary keyword for this audience segment |
| H3: 'Bitcoin miners' | H3: 'Stranded Gas Mining Pads for Bitcoin Miners' | Adds primary keyword for this audience segment |
| H3: 'HNWI & family offices' | H3: 'Real-Asset Bitcoin Investment for Family Offices' | Adds primary keyword for this audience segment |

## 3. Schema Markup: Full Implementation Spec

The SEO audit found zero structured data anywhere on mcf.digital. This is a critical gap. Without schema, Google and AI tools cannot confirm what MCF.digital is, what it does, or whether to cite it. All schema blocks must be implemented as JSON-LD injected into the <head> of each page — never Microdata or RDFa.

🚫 Schema must go live with or before the first piece of content. Organization schema should be live immediately — it is what establishes MCF.digital as a known entity to AI tools. Without it, even well-written content is less likely to be cited.

3.1  Organization Schema: Add to root layout.tsx (Runs on Every Page)

This is the single most important schema block. It tells search engines and AI systems who MCF.digital is — name, URL, description, logo, contact, and social profiles. Implement once in the root layout so it loads on every page.

{ "@context": "https://schema.org", "@type": "Organization", "name": "MCF.digital", "url": "https://mcf.digital", "logo": "https://mcf.digital/assets/logo.png", "description": "MCF.digital matches oil and gas operators, miners, and capital, then builds and runs on-lease power and compute for Bitcoin mining on stranded and flare gas sites.", "contactPoint": { "@type": "ContactPoint", "contactType": "Sales", "url": "https://mcf.digital/contact" }, "sameAs": [ "https://linkedin.com/company/mcf-digital", "https://twitter.com/mcfdigital" ] }

3.2  Service Schema: Add to Each of the 4 Service Pages

Each audience-facing page needs a Service schema block describing that specific offering. This enables Google to understand MCF.digital as a service provider and improves citation likelihood in AI responses to queries like 'what companies help oil operators mine Bitcoin on-site?'

// /flare-site-operators — add Service schema alongside Organization schema { "@context": "https://schema.org", "@type": "Service", "name": "On-Lease Flare Gas Bitcoin Mining Deployment", "provider": { "@type": "Organization", "name": "MCF.digital" }, "description": "MCF.digital builds and operates on-lease Bitcoin mining systems for oil and gas operators with flaring or stranded gas sites. Operators receive compliance relief, pad economics improvement, and custody-first revenue reporting.", "areaServed": "United States", "serviceType": "Stranded Gas Bitcoin Mining Deployment", "url": "https://mcf.digital/flare-site-operators" } // Repeat for /low-netback, /for-bitcoin-miners, /hnwi-family-offices // with matching name, description, serviceType, and url for each page

3.3  FAQPage Schema: Add to All 4 Service Pages After FAQ Content is Injected

FAQPage schema is the highest-value schema type for AEO. When implemented, Google can pull individual Q&A pairs directly into SERPs as rich results, and AI tools preferentially cite FAQ content when answering operator questions. Every service page must have its FAQ block AND its FAQPage schema in place before the page is considered complete.

{ "@context": "https://schema.org", "@type": "FAQPage", "mainEntity": [ { "@type": "Question", "name": "Do I need to take Bitcoin on my balance sheet?", "acceptedAnswer": { "@type": "Answer", "text": "No. MCF.digital offers hosting structures that pay the operator in USD per MCF consumed. You never need to hold or account for Bitcoin if your balance sheet does not allow it." } }, // Repeat for each Q&A pair — include ALL questions, do not truncate // FAQ-1: 8 questions for /flare-site-operators // FAQ-2: 6 questions for /low-netback // FAQ-3: 6 questions for /for-bitcoin-miners // FAQ-4: 6 questions for /hnwi-family-offices ] }

⚠ Answer text in FAQPage schema must be plain text — strip all HTML tags. If the answer contains links or formatting in the visible page content, the schema version must be a plain-text equivalent.

3.4  Article Schema: Add to All New Content Pages

Every glossary page, operator guide, pillar guide, white paper landing page, case study, and blog article needs Article schema. This signals to Google and AI tools that the content is authoritative authored content — significantly increasing citation likelihood.

{ "@context": "https://schema.org", "@type": "Article", "headline": "[The page H1 text]", "description": "[The meta description — under 155 characters]", "author": { "@type": "Person", "name": "[Author Name]", "url": "[LinkedIn profile URL]" }, "publisher": { "@type": "Organization", "name": "MCF.digital", "url": "https://mcf.digital" }, "datePublished": "[YYYY-MM-DD]", "dateModified": "[YYYY-MM-DD — auto-update on edit]", "url": "[Full canonical URL of the page]", "inLanguage": "en-US" }

3.5  BreadcrumbList Schema: Add to Guides and Pillar Pages

BreadcrumbList schema helps Google understand site structure and enables breadcrumb display in SERPs. Add alongside the Article schema on all guide and pillar pages.

{ "@context": "https://schema.org", "@type": "BreadcrumbList", "itemListElement": [ { "@type": "ListItem", "position": 1, "name": "Home", "item": "https://mcf.digital" }, { "@type": "ListItem", "position": 2, "name": "Resources", "item": "https://mcf.digital/resources/" }, { "@type": "ListItem", "position": 3, "name": "Operator Guides", "item": "https://mcf.digital/resources/operator-guides/" }, { "@type": "ListItem", "position": 4, "name": "[Page Title]", "item": "[Full page URL]" } ] } // Adjust breadcrumb levels to match each content type path // Glossary: Home > Glossary > [Term] // Blog: Home > Blog > [Article]

3.6  VideoObject Schema: Homepage Hero Video

The hero video (/media/hero.mp4) currently has no descriptive metadata. Video content is invisible to search engines without supplemental text or VideoObject schema. This is a low priority but straightforward fix.

// Add to homepage if the video communicates key service information { "@context": "https://schema.org", "@type": "VideoObject", "name": "MCF.digital On-Lease Gas-to-Bitcoin System Overview", "description": "A walkthrough of how MCF.digital converts wellhead gas into on-lease Bitcoin production — covering genset deployment, power conditioning, ASIC container setup, and custody-first payout structure.", "thumbnailUrl": "https://mcf.digital/assets/illustrations/home-2.png", "uploadDate": "2026-01-01", "contentUrl": "https://mcf.digital/media/hero.mp4" }

3.7  Open Graph and Twitter Card Tags: All Pages

Add to every page metadata object. These don't affect rankings but control how pages appear when shared on LinkedIn and X, which is the primary social distribution channel for MCF.digital content.

| Tag | Value |
| --- | --- |
| og:title | Match the page <title> tag |
| og:description | Match the meta description |
| og:type | 'article' for all content pages; 'website' for homepage and service pages |
| og:url | Match the canonical URL |
| og:image | 1200×630px branded image per page (create a template) |
| og:site_name | MCF.digital |
| twitter:card | summary_large_image |
| twitter:site | @mcfdigital (verify correct handle) |

## 4. E-E-A-T Signals — Required for AI Citation

Google and AI tools use E-E-A-T (Experience, Expertise, Authoritativeness, Trustworthiness) to decide whether to cite a source. The SEO audit identified MCF.digital as having near-zero E-E-A-T signals. The following are required, not optional, for the content to be cited by AI tools.

4.1  Author Bylines on All Content (Required)

- function bold() { [native code] } Every guide, pillar, case study, and thought leadership article must display a named author with a visible byline

- function bold() { [native code] } Byline must include: name, title, and a link to their LinkedIn profile

- function bold() { [native code] } The author name must match the author field in the Article schema

- function bold() { [native code] } Anonymous content is trusted less by AI tools — this is not optional

4.2  About Page Requirements (Complete Rewrite — FAQ-6)

- function bold() { [native code] } Company origin story (when founded, why, by whom)

- function bold() { [native code] } Named team members with titles and LinkedIn profile links

- function bold() { [native code] } Service area statement (which basins and states MCF.digital operates in)

- function bold() { [native code] } Track record: number of deployments, MW deployed, operators served (even if approximate)

- function bold() { [native code] } Physical address or service headquarters — anonymous organizations are flagged by quality raters

- function bold() { [native code] } The Organization schema sameAs array should reference the LinkedIn company page URL

4.3  External Reference Citations in Content

- function bold() { [native code] } Guides and glossary pages should cite external authoritative sources: EIA flaring data, World Bank flaring tracker, EPA methane rules, Cat methane number methodology

- function bold() { [native code] } Being seen to cite established authorities increases AI citation likelihood

- function bold() { [native code] } Outbound links to reputable sources are an E-E-A-T signal — do not strip or nofollow them

4.4  Privacy Policy and Terms Pages

The /about page and Organization schema should reference a privacy policy URL. The absence of these pages is flagged in Google's quality rater guidelines. These are lower-priority but should be added within the 90-day window.

4.5  tools.mcf.digital Subdomain

⚠ tools.mcf.digital is currently being added to the primary domain.

4.6  Footer Link Expansion

The current footer contains only a Contact link. Expand the footer to include links to glossary pages and resource guides. This serves two purposes: it distributes link equity to new content pages immediately on publish, and it makes those pages discoverable by crawlers without waiting for organic internal link pickup.

## 5. AEO Implementation: Making Content Citable by AI Tools

MCF.digital currently does not appear in AI-generated responses to any of its target queries. It is not cited, not mentioned, and not recognized as an entity by ChatGPT, Perplexity, Claude, or Gemini. The following maps the queries operators are asking AI tools to the specific content and schema that will make MCF.digital the cited answer.

| Query an operator asks AI | Content that answers it | Schema required |
| --- | --- | --- |
| How do I monetize my flare gas? | OG-1: Permian Operator's Guide + FAQ-1 on /flare-site-operators | Article + FAQPage |
| What is flare gas bitcoin mining? | G-1: What Is On-Lease Bitcoin Mining? (glossary) | Article |
| Can I mine Bitcoin on stranded gas without holding BTC? | FAQ-1 item on /flare-site-operators: 'Do I need to hold Bitcoin?' | FAQPage |
| How long does it take to deploy a gas-powered Bitcoin mine? | FAQ-1 or FAQ-3 item with deployment timeline | FAQPage |
| What is gas netback and how do I improve it? | G-3: What Is Gas Netback? (glossary) | Article |
| Hosting vs. mining yourself — which deal structure? | PG-2: Bitcoin Mining Hosting vs. Mining Yourself | Article + FAQPage |
| Is MCF.digital legitimate / what is MCF.digital? | Organization schema + full /about page with team and track record | Organization + Person |
| What companies help O&G operators mine Bitcoin on-site? | Service schema on all 4 service pages + external citations (LinkedIn) | Service + Organization |

## 6. Site Architecture: New Routes Required

Before publishing any content, establish the following URL paths. These are permanent — once live they must never change, as all internal links and schema URLs depend on them.

| Route | Purpose | Template Required |
| --- | --- | --- |
| /glossary/ | Parent index for all glossary pages | Directory / auto-index |
| /glossary/[slug]/ | 10 glossary term pages | Glossary page template |
| /resources/ | Parent for guides, white papers, case studies | Directory |
| /resources/operator-guides/[slug]/ | 9 operator guide pages | Guide template |
| /resources/pillar-guides/[slug]/ | 4 SEO pillar guides | Guide template with TOC |
| /resources/white-papers/[slug]/ | 6 white paper landing pages | White paper template with email capture |
| /resources/case-studies/[slug]/ | 3 case study pages | Case study template |
| /blog/ | 9 thought leadership articles | Blog/article template |

⚠ Existing service pages (/flare-site-operators, /low-netback, /for-bitcoin-miners, /hnwi-family-offices, /about, /) are NOT replaced. They receive additions only: FAQ blocks, body copy expansions, schema, and H-tag updates.

## 7. Content Templates by Type

7.1  Glossary Page Template

10 pages | 300–600 words | URL: /glossary/[term-slug]/

| Element | Requirement |
| --- | --- |
| H1 | Exact title from content file |
| URL Slug | Lowercase, hyphenated (e.g. /glossary/on-lease-bitcoin-mining/) |
| Meta Title | Under 60 characters — based on H1 |
| Meta Description | Under 155 characters — lead with the definition |
| Canonical URL | Self-referencing on every page |
| Schema | Article schema (Section 3.4) — author and datePublished required |
| Breadcrumb Schema | BreadcrumbList: Home > Glossary > [Term] |
| Internal Link | At least 1 link to the relevant service page (see Section 8.2) |
| Related Resources footer | Link to 2–3 related pages — no aggressive CTA |
| Author byline | Named author + title + LinkedIn link (visible on page) |
| NO booking CTA | Glossary pages are reference pages — do not add 'Book a call' CTA |

7.2  Operator Guide Template

9 pages | 1,200–2,500 words | URL: /resources/operator-guides/[slug]/

| Element | Requirement |
| --- | --- |
| Structure | H1 → Intro (100 words with primary keyword) → 3+ H2 sections → CTA |
| Primary keyword | Must appear in the first 100 words of body copy |
| Schema | Article + BreadcrumbList |
| Internal links | At least 1 link to a service page per guide |
| CTA | 'Run the numbers at tools.mcf.digital' OR 'Book a 15-minute fit call' |
| Author byline | Named author + LinkedIn link — required for Article schema |

7.3  SEO Pillar Guide Template

4 pages | 2,500–4,000 words | URL: /resources/pillar-guides/[slug]/

- function bold() { [native code] } Same requirements as Operator Guides above

- function bold() { [native code] } Must include a Table of Contents with anchor links to each H2

- function bold() { [native code] } Must link to at least 3 glossary pages and 2 operator guides

- function bold() { [native code] } PG-1 (Complete Guide to Flare Gas Bitcoin Mining) must link to ALL glossary and operator guide pages — it functions as the SEO hub

7.4  White Paper Landing Page Template

6 pages | URL: /resources/white-papers/[slug]/

| Element | Requirement |
| --- | --- |
| Landing page URL | /resources/white-papers/[slug]/ |
| PDF hosting | Host PDFs on-domain at /assets/pdfs/[filename].pdf — not an external service |
| Email capture | Gate PDF download behind email capture — not a hard paywall |
| Canonical | Landing page URL is canonical — not the PDF URL |
| Schema | Article schema on landing page |
| WP-1, WP-2, WP-3 | Replace existing PDF files at the same URL path — homepage download links must continue to work without changes |

7.5  FAQ Blocks on Existing Service Pages

6 content additions to existing pages, injected into existing pages, not new pages.

| Target Page | FAQ Asset | Placement | Schema |
| --- | --- | --- | --- |
| /flare-site-operators | FAQ-1 (8 questions) | Near bottom, above footer CTA | FAQPage schema — all 8 Q&A pairs |
| /low-netback | FAQ-2 (6 questions) | Near bottom, above footer CTA | FAQPage schema — all 6 Q&A pairs |
| /for-bitcoin-miners | FAQ-3 (6 questions) | Near bottom, above footer CTA | FAQPage schema — all 6 Q&A pairs |
| /hnwi-family-offices | FAQ-4 (6 questions) | Near bottom, above footer CTA | FAQPage schema — all 6 Q&A pairs |
| / (homepage) | FAQ-5: 'How It Works' + 'Who We Are' prose | Below 'How On-Lease Systems Work' section | No FAQPage schema needed — prose block |
| /about | FAQ-6: Full page rewrite | Replace all existing body content | No FAQPage schema — prose + Organization schema |

## 8. Internal Linking and Keyword Strategy

8.1  Hub-and-Spoke Architecture

The four service pages function as hub pages. Guides and glossary pages are spokes. Every spoke must link back to its hub. This is the most important internal linking rule on the site.

| Hub Page | Spoke Pages That Must Link To It |
| --- | --- |
| /flare-site-operators | OG-1 (Permian), OG-4 (DJ Basin), OG-5 (Bakken), G-1 (On-Lease Mining), G-2 (Flare Gas), G-7 (Stranded vs Flare) |
| /low-netback | OG-2 (Low Netbacks), TL-2A (Bypass Midstream), G-3 (Gas Netback) |
| /for-bitcoin-miners | PG-2 (Hosting vs Mining), G-4 (Methane Number), G-5 (Genset Derate), G-8 (Hosting Agreement) |
| /hnwi-family-offices | PG-3 (Family Office Primer), G-9 (Hashprice), G-10 (Custody-First) |

8.2  Glossary → Service Page Link Map

| Glossary Page | Must Link To |
| --- | --- |
| G-1: On-Lease Bitcoin Mining | /flare-site-operators and /for-bitcoin-miners |
| G-2: Flare Gas | /flare-site-operators |
| G-3: Gas Netback | /low-netback |
| G-4: Methane Number | /for-bitcoin-miners |
| G-5: Genset Derate | /for-bitcoin-miners |
| G-6: Gas-to-Hash | /flare-site-operators |
| G-7: Stranded vs. Flare Gas | /flare-site-operators and /low-netback |
| G-8: Hosting Agreement | /for-bitcoin-miners |
| G-9: Hashprice | /for-bitcoin-miners and /hnwi-family-offices |
| G-10: Custody-First Payout | /hnwi-family-offices |

8.3  Keywords to Integrate: by Page

The following keywords are absent from the current site body copy. Each must appear naturally in the relevant page within the first 100 words. Do not keyword-stuff — once or twice per page is correct.

| Page / Content | Keywords to include |
| --- | --- |
| Homepage body copy (FAQ-5 expansion) | flare gas monetization, stranded gas bitcoin mining, on-lease bitcoin mining, natural gas generator bitcoin mining, on-lease power and compute |
| /flare-site-operators | flare gas bitcoin mining, flare gas monetization, on-lease bitcoin mining deployment, flare compliance solution |
| /low-netback | improve gas netback, low netback solution, bypass midstream gas producer, on-lease gas monetization |
| /for-bitcoin-miners | stranded gas bitcoin mining pad, natural gas generator bitcoin mining, remote gas well bitcoin mining |
| /hnwi-family-offices | stranded gas investment, real asset bitcoin mining investment, custody-first bitcoin payout |
| OG-1 (Permian Guide) | permian flare gas monetization, permian bitcoin mining on flare gas, permian operator stranded gas |
| OG-2 (Low Netbacks Guide) | improve gas netback, low netback solution, bypass midstream gas |
| G-3 (Gas Netback glossary) | what is gas netback, natural gas netback calculation, netback vs wellhead price |

8.4  CTA Text Standards

Use only these CTA link texts. Consistency across the site improves anchor text signals.

| CTA Purpose | Link Text | Target URL |
| --- | --- | --- |
| Calculator / Tools | Run the numbers at tools.mcf.digital | https://tools.mcf.digital (live) or https://on360.me (temporary) |
| Fit Call | Book a 15-minute fit call | https://to.tools/janik |
| Engineer Contact | Talk to an engineer | /contact?topic=talk-to-engineer |
| Flare operators | Learn about flare site deployments | /flare-site-operators |
| Low netback operators | See how the netback math works | /low-netback |
| Miners | Find a stranded gas pad | /for-bitcoin-miners |
| Investors | Learn about custody-first payouts | /hnwi-family-offices |

## 9. Sitemap, Indexing, and Search Console

9.1  Sitemap Priorities

| Content Type | changeFrequency | priority |
| --- | --- | --- |
| Homepage, service pages | weekly | 0.9–1.0 |
| Pillar guides | monthly | 0.9 |
| Operator guides | monthly | 0.8 |
| Glossary pages | monthly | 0.7 |
| Blog / thought leadership | monthly | 0.7 |
| White paper landing pages | monthly | 0.7 |
| Case studies | monthly | 0.7 |
| PDF files in /assets/pdfs/ | Do NOT include in sitemap | — |

9.2  Post-Sprint 1 Indexation Checklist

After Sprint 1 (assets #1–12) is live, complete these steps within 48 hours:

- Verify all 12 pages return HTTP 200, no redirects or 404s

- Submit updated sitemap.xml to Google Search Console

- Submit updated sitemap.xml to Bing Webmaster Tools

- Run 3 pages through Google Rich Results Test, verify schema is valid

- Run curl test on 3 pages, verify crawlable HTML is returned without JavaScript

- Check canonical tags are rendering correctly on 3 pages (View Page Source)

- Confirm robots.txt is accessible at https://mcf.digital/robots.txt

- Confirm sitemap is accessible at https://mcf.digital/sitemap.xml

- Use Google Search Console URL Inspection to manually request indexation of each new page

- Verify Open Graph tags with LinkedIn Post Inspector on 2 pages

## 10. 90-Day Implementation Schedule

| PHASE 0 Technical Foundation — Must Complete Before Content Publishes |  |
| --- | --- |

| Task | File / Location | Effort | Priority |
| --- | --- | --- | --- |
| Create sitemap.ts | app/sitemap.ts | 2 hrs | Critical |
| Create robots.ts | app/robots.ts | 1 hr | Critical |
| Verify SSR/SSG rendering on all pages | All page.tsx files | 2 hrs | Critical |
| Add metadata to all 6 subpages (title, description, canonical) | All page.tsx files | 2 hrs | Critical |
| Add Organization schema to root layout.tsx | app/layout.tsx | 1 hr | Critical |
| Add canonical tags to all pages | All page.tsx files | 1 hr | Critical |
| Fix image alt text on all images | All pages | 1 hr | High |
| Update H2/H3 tags on homepage | app/page.tsx | 1 hr | High |
| Add Service schema to all 4 service pages | 4 service page.tsx files | 2 hrs | High |
| Add Twitter Card + OG tags to all pages | All page.tsx files | 2 hrs | High |
| Add VideoObject schema to homepage | app/page.tsx | 1 hr | Low |
| Add HTML sitemap page (/sitemap) | app/sitemap/page.tsx | 2 hrs | Low |

| PHASE 1 Critical Content Sprint |  |
| --- | --- |

| # | Asset | Type | URL |
| --- | --- | --- | --- |
| 1 | Homepage Body Copy Expansion (FAQ-5) | On-Page Copy | / (homepage) |
| 2 | Flare Site Operators FAQ + FAQPage schema (FAQ-1) | On-Page FAQ | /flare-site-operators |
| 3 | Low Netback Sites FAQ + FAQPage schema (FAQ-2) | On-Page FAQ | /low-netback |
| 4 | What Is On-Lease Bitcoin Mining? (G-1) | Glossary | /glossary/on-lease-bitcoin-mining/ |
| 5 | What Is Flare Gas? (G-2) | Glossary | /glossary/flare-gas/ |
| 6 | What Is Gas Netback? (G-3) | Glossary | /glossary/gas-netback/ |
| 7 | Flare → Bitcoin Blueprint expansion (WP-1) | White Paper | /resources/white-papers/flare-bitcoin-blueprint/ |
| 8 | Netback Fixer expansion (WP-2) | White Paper | /resources/white-papers/netback-fixer/ |
| 9 | Permian Operator's Guide (OG-1) | Operator Guide | /resources/operator-guides/permian-flare-gas-monetization/ |
| 10 | How to Improve Low Gas Netbacks (OG-2) | Operator Guide | /resources/operator-guides/improve-low-gas-netbacks/ |
| 11 | About Page Full Rewrite (FAQ-6) | On-Page Copy | /about |
| 12 | Gas-to-Hash: What It Means (G-6) | Glossary | /glossary/gas-to-hash/ |

| PHASE 2 High Priority Content |  |
| --- | --- |

| # | Asset | Type | URL |
| --- | --- | --- | --- |
| 13 | Stranded Gas vs. Flare Gas (G-7) | Glossary | /glossary/stranded-gas-vs-flare-gas/ |
| 14 | What Is Methane Number? (G-4) | Glossary | /glossary/methane-number/ |
| 15 | Stranded Gas Bitcoin Mining: When It Pencils (OG-3) | Operator Guide | /resources/operator-guides/stranded-gas-bitcoin-mining-feasibility/ |
| 16 | Complete Guide to Flare Gas Bitcoin Mining (PG-1) | Pillar Guide | /resources/pillar-guides/flare-gas-bitcoin-mining/ |
| 17 | Bitcoin Mining Hosting vs. Mining Yourself (PG-2) | Pillar Guide | /resources/pillar-guides/bitcoin-mining-hosting-vs-direct/ |
| 18 | Bitcoin Miners FAQ + FAQPage schema (FAQ-3) | On-Page FAQ | /for-bitcoin-miners |
| 19 | HNWI & Family Offices FAQ + FAQPage schema (FAQ-4) | On-Page FAQ | /hnwi-family-offices |
| 20 | DJ Basin Operator's Guide (OG-4) | Operator Guide | /resources/operator-guides/dj-basin-on-lease-bitcoin-mining/ |
| 21 | Bakken Flare Gas to Bitcoin (OG-5) | Operator Guide | /resources/operator-guides/bakken-flare-gas-bitcoin/ |
| 22 | BTU → BTC Quick-Start expansion (WP-3) | White Paper | /resources/white-papers/btu-btc-quick-start/ |
| 23 | Bitcoin Treasury Paradox (WP-4) | White Paper | /resources/white-papers/bitcoin-treasury-paradox/ |
| 24 | US Flaring Regulation in 2026 (WP-5) | Report | /resources/white-papers/us-flaring-regulation-2026/ |
| 25 | Permian Flare Site Case Study (CS-1) | Case Study | /resources/case-studies/permian-flare-site-deployment/ |
| 26 | Why Most Flare Gas Deals Fail (TL-1) | Blog | /blog/why-flare-gas-bitcoin-deals-fail/ |
| 27 | The Gas Netback Problem Nobody Talks About (TL-2) | Blog | /blog/gas-netback-problem/ |
| 28 | Should You Bypass Midstream? (TL-2A) | Blog | /blog/should-you-bypass-midstream/ |
| 29 | Operators Don't Need to Understand Bitcoin (TL-3) | Blog | /blog/operators-dont-need-to-understand-bitcoin/ |
| 30 | Investing in Stranded Gas: Family Office Primer (PG-3) | Pillar Guide | /resources/pillar-guides/stranded-gas-bitcoin-family-office/ |
| 31 | Technical Overview: How On-Lease Systems Work (PG-4) | Pillar Guide | /resources/pillar-guides/on-lease-power-compute-technical-overview/ |
| 32 | Commodity Risk, Uptime Risk, and Site Risk (OG-9) | Operator Guide | /resources/operator-guides/gas-to-hash-risk-framework/ |

| PHASE 3 Medium Priority Content |  |
| --- | --- |

| # | Asset | Type | URL |
| --- | --- | --- | --- |
| 33 | What Is a Genset Derate? (G-5) | Glossary | /glossary/genset-derate/ |
| 34 | What Is a Hosting Agreement? (G-8) | Glossary | /glossary/bitcoin-mining-hosting-agreement/ |
| 35 | What Is Hashprice? (G-9) | Glossary | /glossary/hashprice/ |
| 36 | What Is Custody-First Payout? (G-10) | Glossary | /glossary/custody-first-bitcoin-payout/ |
| 37 | Eagle Ford and Haynesville Guide (OG-6) | Operator Guide | /resources/operator-guides/eagle-ford-haynesville-gas-monetization/ |
| 38 | What Happens When Bitcoin Drops 50%? (OG-7) | Operator Guide | /resources/operator-guides/bitcoin-price-drop-operator-guide/ |
| 39 | Operator Due Diligence Checklist (OG-8) | Operator Guide | /resources/operator-guides/gas-to-hash-due-diligence-checklist/ |
| 40 | Low-Netback DJ Basin Case Study (CS-2) | Case Study | /resources/case-studies/dj-basin-low-netback-deployment/ |
| 41 | Gas-to-Hash Market Overview 2026 (WP-6) | Report | /resources/white-papers/gas-to-hash-market-overview-2026/ |
| 42 | Bitcoin Price Is Not the Risk (TL-4) | Blog | /blog/bitcoin-price-is-not-the-risk/ |
| 43 | Why Family Offices Are Looking at Stranded Gas (TL-5) | Blog | /blog/family-offices-stranded-gas/ |
| 44 | Four Questions Before Signing a Deal (TL-6) | Blog | /blog/four-questions-before-gas-to-hash-agreement/ |
| 45 | Denial Is the New Poverty (TL-7) | Blog | /blog/denial-is-the-new-poverty-on-lease-moment/ |
| 46 | HNWI Capital Partner Case Study (CS-3) | Case Study | /resources/case-studies/hnwi-capital-partner-custody-payout/ |
| 47 | Quantum Computing and Bitcoin Mining (TL-8) | Blog | /blog/quantum-computing-bitcoin-mining/ |

## 11. Pre-Publish QA Checklist

Run this against every page before publishing. Track status in a shared spreadsheet.

11.1  Technical Checks

- function bold() { [native code] } Page returns HTTP 200 (not 301, 404, or 500)

- function bold() { [native code] } Canonical URL tag present and self-referencing in <head>

- function bold() { [native code] } Meta title present — under 60 characters

- function bold() { [native code] } Meta description present — under 155 characters

- function bold() { [native code] } H1 matches the approved asset title exactly

- function bold() { [native code] } At least 3 H2 subheadings present (guides and pillar pages)

- function bold() { [native code] } Primary keyword appears in the first 100 words of body copy

- function bold() { [native code] } At least 1 internal link to a service page

- function bold() { [native code] } All internal links return 200 — no broken links

- function bold() { [native code] } Page added to sitemap.xml

- function bold() { [native code] } robots meta tag: 'index, follow'

- function bold() { [native code] } og:image set — 1200×630px branded image

- function bold() { [native code] } Mobile rendering tested — responsive breakpoints

- function bold() { [native code] } Page load time under 3 seconds

11.2  Schema Checks by Page Type

| Page Type | Required Schema | Validation |
| --- | --- | --- |
| Glossary pages | Article + BreadcrumbList | Google Rich Results Test |
| Operator Guides | Article + BreadcrumbList | Google Rich Results Test |
| Pillar Guides | Article + BreadcrumbList | Google Rich Results Test |
| White Paper landing pages | Article | Google Rich Results Test |
| Case Studies | Article + BreadcrumbList | Google Rich Results Test |
| Blog / Thought Leadership | Article (with author Person entity) | Google Rich Results Test |
| Service pages (FAQ blocks added) | Service + FAQPage | Google Rich Results Test |
| Homepage | Organization + VideoObject | Google Rich Results Test |
| All pages | BreadcrumbList + OG tags | Google Rich Results Test + LinkedIn Inspector |

11.3  Content Checks

- function bold() { [native code] } CTA present at end of page — correct CTA type for this page (see Section 8.4)

- function bold() { [native code] } Glossary pages: 'Related Resources' section with 2–3 links — no booking CTA

- function bold() { [native code] } Guides: author byline with name, title, and LinkedIn link is visible

- function bold() { [native code] } White papers: email capture form is functional and connected to CRM

- function bold() { [native code] } Case studies: operator anonymization confirmed OR named consent obtained

- function bold() { [native code] } tools.mcf.digital links: only use if subdomain is live (returning 200). Otherwise use on360.me

## 12. 90-Day Success Targets

These are the targets from the SEO/AEO audit. Track against these metrics in Google Search Console and by spot-checking AI tools at the 30, 60, and 90-day marks.

| Metric | Baseline (Audit) | Target at 90 Days |
| --- | --- | --- |
| Pages indexed by Google | 1 (homepage only) | 20+ |
| Organic impressions (monthly via GSC) | Near zero | 5,000+ |
| Target keywords ranking in top 50 | 0 | 15+ |
| AI citation rate (spot-check 10 target queries) | 0 — not cited | 3–5 of 10 queries cite mcf.digital |
| FAQ rich results in SERP | 0 | 2+ pages showing FAQ rich results |
| Organic fit call bookings (attributed) | Not tracked | 2–5 per month |
| Backlinks acquired | 0 known | 5–10 from O&G or Bitcoin mining publications |

## Appendix A: Developer Quick-Reference Checklist

This is the condensed technical checklist for developers implementing changes. All Critical items must be done before any content goes live.

Technical — Next.js App Router

- function bold() { [native code] } [ ] Create app/sitemap.ts with all page URLs, lastModified, changeFrequency, priority

- function bold() { [native code] } [ ] Create app/robots.ts with Allow: /, Disallow: /api/, Sitemap: reference

- function bold() { [native code] } [ ] Add export const metadata = {} to every page.tsx including all subpages

- function bold() { [native code] } [ ] Confirm pages are SSR or SSG — not client-only render — using curl or GSC URL Inspection

- function bold() { [native code] } [ ] Add alternates: { canonical: 'https://mcf.digital/[page]' } to every page metadata

- function bold() { [native code] } [ ] Add alt= attribute to every next/image and img element

Schema — JSON-LD Blocks

- function bold() { [native code] } [ ] Organization schema in root layout.tsx (runs on every page)

- function bold() { [native code] } [ ] Service schema in each of the 4 audience page files

- function bold() { [native code] } [ ] FAQPage schema in each of the 4 audience pages (requires FAQ content first)

- function bold() { [native code] } [ ] BreadcrumbList schema on every page

- function bold() { [native code] } [ ] Article schema on every new content page (glossary, guides, blog, case studies)

- function bold() { [native code] } [ ] VideoObject schema on homepage

Open Graph / Social Tags

- function bold() { [native code] } [ ] og:title on every page

- function bold() { [native code] } [ ] og:description on every page

- function bold() { [native code] } [ ] og:image on every page (1200×630 branded image)

- function bold() { [native code] } [ ] og:url on every page

- function bold() { [native code] } [ ] twitter:card = summary_large_image on every page

- function bold() { [native code] } [ ] twitter:site = @mcfdigital (verify correct handle)

Validate

- function bold() { [native code] } [ ] Run all schema blocks through Google Rich Results Test: search.google.com/test/rich-results

- function bold() { [native code] } [ ] Run each URL through Google URL Inspection in Search Console

- function bold() { [native code] } [ ] Check robots.txt accessible at https://mcf.digital/robots.txt

- function bold() { [native code] } [ ] Check sitemap accessible at https://mcf.digital/sitemap.xml

- function bold() { [native code] } [ ] Verify Open Graph tags with LinkedIn Post Inspector

## Appendix B: Final URL Slug Reference — All 47 Assets

These slugs are final. Do not change after publishing.

| Asset ID | Final URL |
| --- | --- |
| G-1 | /glossary/on-lease-bitcoin-mining/ |
| G-2 | /glossary/flare-gas/ |
| G-3 | /glossary/gas-netback/ |
| G-4 | /glossary/methane-number/ |
| G-5 | /glossary/genset-derate/ |
| G-6 | /glossary/gas-to-hash/ |
| G-7 | /glossary/stranded-gas-vs-flare-gas/ |
| G-8 | /glossary/bitcoin-mining-hosting-agreement/ |
| G-9 | /glossary/hashprice/ |
| G-10 | /glossary/custody-first-bitcoin-payout/ |
| OG-1 | /resources/operator-guides/permian-flare-gas-monetization/ |
| OG-2 | /resources/operator-guides/improve-low-gas-netbacks/ |
| OG-3 | /resources/operator-guides/stranded-gas-bitcoin-mining-feasibility/ |
| OG-4 | /resources/operator-guides/dj-basin-on-lease-bitcoin-mining/ |
| OG-5 | /resources/operator-guides/bakken-flare-gas-bitcoin/ |
| OG-6 | /resources/operator-guides/eagle-ford-haynesville-gas-monetization/ |
| OG-7 | /resources/operator-guides/bitcoin-price-drop-operator-guide/ |
| OG-8 | /resources/operator-guides/gas-to-hash-due-diligence-checklist/ |
| OG-9 | /resources/operator-guides/gas-to-hash-risk-framework/ |
| PG-1 | /resources/pillar-guides/flare-gas-bitcoin-mining/ |
| PG-2 | /resources/pillar-guides/bitcoin-mining-hosting-vs-direct/ |
| PG-3 | /resources/pillar-guides/stranded-gas-bitcoin-family-office/ |
| PG-4 | /resources/pillar-guides/on-lease-power-compute-technical-overview/ |
| WP-1 | /resources/white-papers/flare-bitcoin-blueprint/ |
| WP-2 | /resources/white-papers/netback-fixer/ |
| WP-3 | /resources/white-papers/btu-btc-quick-start/ |
| WP-4 | /resources/white-papers/bitcoin-treasury-paradox/ |
| WP-5 | /resources/white-papers/us-flaring-regulation-2026/ |
| WP-6 | /resources/white-papers/gas-to-hash-market-overview-2026/ |
| CS-1 | /resources/case-studies/permian-flare-site-deployment/ |
| CS-2 | /resources/case-studies/dj-basin-low-netback-deployment/ |
| CS-3 | /resources/case-studies/hnwi-capital-partner-custody-payout/ |
| TL-1 | /blog/why-flare-gas-bitcoin-deals-fail/ |
| TL-2 | /blog/gas-netback-problem/ |
| TL-2A | /blog/should-you-bypass-midstream/ |
| TL-3 | /blog/operators-dont-need-to-understand-bitcoin/ |
| TL-4 | /blog/bitcoin-price-is-not-the-risk/ |
| TL-5 | /blog/family-offices-stranded-gas/ |
| TL-6 | /blog/four-questions-before-gas-to-hash-agreement/ |
| TL-7 | /blog/denial-is-the-new-poverty-on-lease-moment/ |
| TL-8 | /blog/quantum-computing-bitcoin-mining/ |
| FAQ-1 | /flare-site-operators (inject into existing page) |
| FAQ-2 | /low-netback (inject into existing page) |
| FAQ-3 | /for-bitcoin-miners (inject into existing page) |
| FAQ-4 | /hnwi-family-offices (inject into existing page) |
| FAQ-5 | / homepage (inject into existing page) |
| FAQ-6 | /about (full page rewrite) |

Built for the field. Phase 0 technical fixes first. Content second. Questions → contact the project owner.